General:

1. Cleaning the data ( 2002-2018) from 10 different files.) - 1 month.

For co2 emissions and energy consumption from a particular region, the steps 2-3 are required:

The basic scripts to be used were developed over a three month period (eg. (mainCO2_konstanz.R for example)).

2. The work involved is the following (SFH and MFH separately):

2a. extract the region data. - has to be done for each region (search for region name,). Difficulty level: 5 (1 hour)
2b. the energy proportions of the ET. Difficult level: 1 (10 min)
2c. get the area propotions. D	ifficulty level: 1 (10 min)
2d. get total area for each gtype (from external source – has to be done for each region). Difficulty level: 30-50 (Zeitaufwendig, depending on format of the data – berlin for example was a lot of work.) (1-2 days)
2e. get specific consumtion. - has to be done for each region. Difficult Level: 15. (½ – 1 days)
2f. get total consumption (2e*2d). - Difficulty level: 1 (10 min)

2g. get absolute energy shares of the ET (2b * 2f). Difficulty level: 1 (10 min)
2h. get co2 coefficients (from external source – has to be done for each region) Difficulty level: 10-20 (depending on each case.) (3 hours – internet search etc.)
2i. get co2 emissions (2g * 2h). This includes the:
total co2 emissions,
specific co2 emissions,
per capita co2 emissions, and
co2 emissions split by the ET.
Co2 emissions split by ET (shares). Difficulty level: 30 (3-4 hours)

3. Population – this is an additional script
3a. Get the populations. If the populations split by Gtype are not available, estimate them from available population data and Building data, as in the case of Berlin. Has to be done for each region.
Percapita energy consumption
Per capita co2 emissions
Difficulty level: 50-60. (1-2 days)

4. For co2 emissions and energy consumption from a region with smaller bezirks, steps 2 and 3 are to be carried out for each Bezirk inside the region, with each step having the same level of difficulty. In addition the following are required:
4a. Get the bezirk data
4a. Getting the population of the bezirks. 50-60 (1-2 days)
4b. Getting the areas of the bezirks. 30-50 (1-2 days)
4b. Breakup of the energy consumption by Bezirk. 25 (3 hours)
4c. Breakup of the co2 emissions by bezirk. 25 (3 hours)

The following (5-6) is for SFH, MFH, ALL combined:

5. Writing the main R-script (mainCO2_Konstanz.R ) for SFH, MFH, ALL combined,
Collecting all the above scripts together in a single file (Rmd/pdf/html): 1 day.
6. Collecting figures, making presentations SFH, MFH, ALL combined: 3 days

Maintaing and improving the code:

1. Updating the Rdata files.
2. Modifying the 2002-2018 hard coding to soft coding to accomodate further years.